# Project Assignment & Payment Schedule

Reusable work order under the GlobalSolutions Master Developer Agreement

| PROJECT WORK ORDER | REUSABLE TEMPLATE |
| --- | --- |

| ASSIGNMENT REFERENCE | GS-PA-[YEAR]-[NUMBER] |
| --- | --- |
| MASTER AGREEMENT REFERENCE | GS-MDA-2026-001 |
| DEVELOPER | Stephen Nyansoho Machera |
| CLIENT / INTERNAL PROJECT | Sweet1ne |
| REPORTING LEAD | Kelvin Kibiru - Lead Software Developer |
| ISSUE DATE | 25/7/2026 |
| STATUS | DRAFT / EXECUTION COPY / COMPLETED |

| AUTHORITY | This Schedule becomes binding only when approved by the Developer and GlobalSolutions. Kelvin Kibiru may issue and sign it for GlobalSolutions where acting under delegated authority. The Master Agreement controls confidentiality, intellectual property, data security and other general terms. |  |
| --- | --- | --- |
|  | 1. Assignment scope and delivery |  |
| DEVELOPER ROLE |  | Full Stack development |  |
| START DATE |  | 24/7/2026 |  |
| TARGET COMPLETION DATE |  | 27 November 2026 |  |
| SCOPE |  | • QR-powered visual menu • Restaurant dashboard • Multi-branch management • Customer ordering workflow • Analytics platform • Recommendation engine • Sweet1ne corporate website • Lead capture system • Email marketing platform • AI insight layer • Deployment and production release • Documentation and handover |  |
| DELIVERABLES |  | 1. Customer QR Menu 2. Restaurant Staff Dashboard 3. Admin Dashboard 4. Branch Management 5. Authentication System 6. Menu Management 7. Image Management 8. Customer Ordering 9. Analytics Dashboard 10. Recommendation Engine 11. Sweet1ne Website 12. Lead Collection System 13. Contact Database 14. Email Campaign Module 15. Insight Engine 16. Deployment 17. Source Code 18. Technical Documentation 19. API Documentation 20. Production Build |  |
| OUT OF SCOPE |  | • POS integrations • Card payments • Delivery integrations • Loyalty systems • AR menus • Multi-language • Mobile apps • Ongoing marketing • Infrastructure management after handover • Third-party subscription costs |  |
| DEPENDENCIES |  | • Brand assets • Menu content • Food photography • Domain access • Google Analytics • Meta Business access/Campaigns |  |
| TECHNICAL STANDARDS / STACK |  | Frontend- Next.js Tailwind CSS shadcn/ui Backend -FastAPI Database- Supabase PostgreSQL Realtime supa base Authentication Firebase Authentication Storage - supabase Storage Caching Redis ORM -SQLAlchemy Deployment- Docker Reverse Proxy Nginx CI/CD - GitHub Actions Monitoring -Sentry Grafana Hosting -Vercel ,VPS |  |
| COLLABORATION AND REPORTING |  | • Monthly progress meeting • weekly communication via WhatsApp • GitHub repository • Weekly milestone reports • UTC+3 collaboration |  |

|  |  | 2. Acceptance and changes |  |
| --- | --- | --- | --- |
| ACCEPTANCE CRITERIA |  | • All agreed functionality delivered • No critical defects • Source code submitted • Production deployment successful • Documentation delivered • Client acceptance |  |
| REVIEW PERIOD |  | 5 Business Days |  |
| RECTIFICATION PERIOD |  | 10 Business Days |  |
| CHANGE APPROVAL ROUTE |  | Written approval from Kelvin Kibiru or other authorised GlobalSolutions representative |  |

|  |  | 3. Fees and payment authority |  |
| --- | --- | --- | --- |
| FEE BASIS |  | Milestone |  |
| CURRENCY |  | USD |  |
| TOTAL FEE / MAXIMUM CAP |  | 550 USD(developer) + apprx 200usd (project cost) |  |
| MILESTONE 1 |  | Start of project work, 115 USD, 27/7/2025 week1 |  |
| MILESTONE 2 |  | Complete build of v1 to production, 115USD, week 6 |  |
| MILESTONE 3 |  | Start of v2, 115 USD, week 10 |  |
| MILESTONE 4 |  | Full development and deployment of v2, 205 USD, WEEK18 |  |
| PAYMENT METHOD |  | Mpesa |  |
| BANK / WALLET REFERENCE |  | Phone 0711629594 |  |
| FEES AND EXCHANGE COSTS |  | Developer responsible for receiving fees. Sender responsible for transfer charges. |  |
| INVOICE / EVIDENCE REQUIRED |  | Yes Mpesa Receipt |  |

|  |  | 4. Data and access classification |  |
| --- | --- | --- | --- |
| PERSONAL DATA ACCESS |  | NO / SYNTHETIC ONLY / CONTROLLED LIVE ACCESS |  |
| ACCESS COUNTRY |  | Kenya |  |
| APPROVED SYSTEMS / REPOSITORIES |  | GitHub ,Supabase PostgreSQL Vercel Docker |  |
| INTERNATIONAL TRANSFER DOCUMENTS REQUIRED |  | [YES / NO / DETAILS] |  |
| APPROVED AI / EXTERNAL TOOLS |  | Claude |  |
| ACCESS EXPIRY |  | Upon project completion and handover |  |

| GATE | Live client personal data, production credentials or restricted repositories must not be accessed until the required approvals, security checks and transfer documents are complete. |
| --- | --- |
|  | 5. Special conditions |

• Developer shall use Git version control. • Code shall follow agreed architecture. • Major architectural changes require written approval. • Source code remains property of GlobalSolutions until payment completion. • Weekly commits required. • Sensitive credentials must never be stored in repositories. • Developer shall maintain documentation throughout development. • Third-party licensing must be respected. • Any additional features require Change Request approval.

|  |  | 6. Acceptance and signatures |  |
| --- | --- | --- | --- |
| SIGNED BY THE DEVELOPER |  | SIGNED FOR AND ON BEHALF OF GLOBALSOLUTIONS |  |
| Signature: _______________________________ Name: [FULL LEGAL NAME] Position: Independent Contractor Date: _______________________________ |  | Signature: _______________________________ Name: Louis Kisitu / Kelvin Kibiru (if delegated) Position: Managing Director / Authorised Technical Lead Date: _______________________________ |  |